# Sunbird Mobile SDK — Capacitor Migration Plan

SDK Repository: OFFICE/SPHERE/sunbird-mobile-sdk (fork of Sunbird-Ed/sunbird-mobile-sdk)
Consuming App: OFFICE/SPHERE/capacitor-sphere-version/sphere-mobile
Target Branch: feature/migrate-to-capacitor
SDK Version after merge: 7.0.35 (upstream release-8.0.0 merged on 2026-06-17)
Consuming App Stack: Angular 20 · Capacitor 8 · Ionic 8 · TypeScript 5.8

Goal: Replace every Cordova plugin dependency in the SDK with a Capacitor equivalent so the SDK works inside a Capacitor-based Angular app without any Cordova runtime.

## 1. Current State After Upstream Merge

The upstream team at Sunbird-Ed (release-8.0.0) has already completed a significant part of the migration. Here is what was gained from merging:

| Area | Before merge | After merge |
| --- | --- | --- |
| SDK version | 6.1.1 | 7.0.35 |
| File system API | Cordova File Plugin throughout | @capacitor/filesystem (complete rewrite) |
| File path constants | cordova.file.documentsDirectory etc. in 15 files | FilePathService.getFilePath(FilePaths.X) |
| @capacitor/filesystem | Not installed | Added as dependency (5.2.2) |
| TypeScript compilation | Errors due to missing types | 0 errors (tsc --noEmit) |
| Phase 0 — Platform scaffold | Not done | DONE (our fork) |

What our fork preserved from before the merge (not in upstream):

- Assessment fix — _app_file_ prefix for application/json MIME type content in get-child-contents-handler.ts

- Telemetry pdata fix (Issue #775)

- Telemetry changes (Issue #702)

- Error telemetry (Issue EN-465)

- Phase 0: SdkConfig.platform: 'capacitor' type + switch block in sdk.ts

## 2. Service Impact Map

The consuming app (sphere-mobile) uses all 35 SDK services. Below is every service with its Cordova dependency, migration effort, and which phase addresses it.

| Service | Used by App? | Cordova Dependency | Effort | Phase |
| --- | --- | --- | --- | --- |
| ApiService | ✅ Yes | HTTP adapter selection (Cordova vs browser) | None remaining | Phase 0 ✓ |
| DeviceInfo | ✅ Yes | window.device.uuid, window.device.platform, window.device.manufacturer | Low — @capacitor/device is direct drop-in | Phase 1 |
| TelemetryService | ✅ Yes | Reads device info (blocked by DeviceInfo) | Low — unblocked by Phase 1 | Phase 1 |
| SharedPreferences | ✅ Yes | cordova-plugin-awesome-shared-preferences | Low — @capacitor/preferences already in app | Phase 2 |
| NetworkInfoService | ✅ Yes | Cordova network plugin | Low — @capacitor/network already in app | Phase 2 |
| AppInfo | ✅ Yes (indirect) | cordova.getAppVersion.getAppName(), .getVersionNumber() | Low — @capacitor/app available | Phase 2 |
| DbService | ✅ Yes | sb-cordova-plugin-db (SQLite) | Medium — @capacitor-community/sqlite already in app | Phase 3 |
| NotificationService v1/v2 | ✅ Yes | Uses DbService | None — unblocked by Phase 3 | Phase 3 |
| ErrorLoggerService | ✅ Yes | Uses DbService | None — unblocked by Phase 3 | Phase 3 |
| SearchHistoryService | ✅ Yes | Uses DbService | None — unblocked by Phase 3 | Phase 3 |
| FileService | ✅ Yes (indirect) | cordova-plugin-file path constants in 15 files | High — already rewritten by upstream merge ✓ | Merged ✓ |
| ContentService | ✅ Yes | window.device.platform + cordova.file.* | Medium — blocked by DeviceInfo + FileService (both done) | Phase 4 |
| StorageService | ✅ Yes | Via FileService | Low — unblocked by FileService merge | Phase 4 |
| ArchiveService | ✅ Yes | cordova.file.* | Low — unblocked by FileService merge | Phase 4 |
| CertificateService | ✅ Yes | cordova.file.externalDataDirectory | Low — unblocked by FileService merge | Phase 4 |
| CourseService | ✅ Yes | cordova.file.* + cordova.InAppBrowser | Medium — blocked by Browser phase too | Phase 5 |
| AuthService / WebviewRunner | ✅ Yes | cordova.InAppBrowser.open() for OAuth | Medium — @capacitor/browser replacement | Phase 5 |
| ProfileService | ✅ Yes | cordova.InAppBrowser (certificate download) | Low — blocked by Browser phase | Phase 5 |
| DownloadService | ✅ Yes | cordova-plugin-android-downloadmanager (no direct Capacitor equivalent) | High — Android-only, needs custom Capacitor plugin | Phase 6 |
| ZipService (ECAR import) | ✅ Yes (indirect) | jjdltc-cordova-plugin-zip | Medium — @capacitor-community/zip or custom | Phase 7 |
| GroupService | ✅ Yes | None — HTTP only (CsGroupService) | No changes needed | No action |
| FormService | ✅ Yes | None — HTTP only | No changes needed | No action |
| FrameworkService | ✅ Yes | None — HTTP only | No changes needed | No action |
| PageAssembleService | ✅ Yes | None — HTTP only | No changes needed | No action |
| SystemSettingsService | ✅ Yes | None — HTTP only | No changes needed | No action |
| EventsBusService | ✅ Yes | None — RxJS only | No changes needed | No action |
| DiscussionService | ✅ Yes | None — HTTP only | No changes needed | No action |
| SegmentationService | ✅ Yes | None — HTTP only | No changes needed | No action |
| FaqService | ✅ Yes | None — HTTP only | No changes needed | No action |
| CodePushExperimentService | ✅ Yes | None | No changes needed | No action |
| ContentFeedbackService | ✅ Yes | None — DB only (via DbService) | Unblocked by Phase 3 | No direct action |
| DebuggingService | ✅ Yes | None | No changes needed | No action |
| DeviceRegisterService | ✅ Yes | Uses DeviceInfo | Unblocked by Phase 1 | No direct action |
| FrameworkUtilService | ✅ Yes | None — HTTP + DB | Unblocked by Phase 3 | No direct action |
| NetworkQueueService | ✅ Yes | None — HTTP + DB | Unblocked by Phase 3 | No direct action |

## 3. Phase-by-Phase Migration Plan

PHASE 0 — Platform Scaffold   COMPLETE ✓

What was done:

- Extended SdkConfig.platform type: 'cordova' | 'web' | 'capacitor'

- Added case 'capacitor' switch block in sdk.ts with placeholder SharedPreferences binding

- Fixed httpAdapter selection to treat 'capacitor' same as 'web' (uses browser HTTP, not Cordova HTTP)

Files changed: src/sdk-config.ts, src/sdk.ts

Validation: tsc --noEmit → 0 errors ✅

PHASE 1 — DeviceInfo Migration   NEXT

Goal: Replace all window.device.* calls with @capacitor/device.

Why first: DeviceInfo is read in sdk.ts during initialisation and used in TelemetryService, ContentService, and AppInfoImpl. Everything downstream depends on this being available.

Cordova calls to remove:

- window.device.uuid — unique device identifier

- window.device.platform — "android" / "iOS"

- window.device.manufacturer — device brand

- window.device.model — device model name

- window.device.version — OS version

Capacitor replacement:

- Install: @capacitor/device (already in the consuming app — add to SDK devDependencies)

- API: Device.getId() → uuid, Device.getInfo() → platform, manufacturer, model, osVersion

- Create DeviceInfoCapacitorImpl alongside existing DeviceInfoImpl (do not delete Cordova version)

- Wire via Inversify — when sdkConfig.platform === 'capacitor', bind DeviceInfoCapacitorImpl

Files to create/modify:

- src/util/device/impl/device-info-capacitor-impl.ts (NEW)

- src/sdk.ts — add binding in case 'capacitor' block

- src/sdk.ts:413 — replace window.device.uuid in init()

- src/util/file/util/path.ts — still reads window.device.platform in getAssetPath()

Services unblocked: TelemetryService, DeviceRegisterService, AppInfoImpl partial

PHASE 2 — SharedPreferences + Network + AppInfo   PENDING

Goal: Replace three lightweight services that have direct Capacitor equivalents already installed in the consuming app.

### 2A — SharedPreferences

- Remove: cordova-plugin-awesome-shared-preferences

- Replace with: @capacitor/preferences (Preferences.get / set / remove / clear)

- Create SharedPreferencesCapacitorImpl, wire in sdk.ts case 'capacitor'

- Files: src/util/shared-preferences/impl/shared-preferences-capacitor-impl.ts (NEW), src/sdk.ts

### 2B — NetworkInfoService

- Remove: Cordova network plugin calls

- Replace with: @capacitor/network (Network.getStatus(), Network.addListener())

- Create NetworkInfoCapacitorImpl, wire in sdk.ts case 'capacitor'

### 2C — AppInfo

- Remove: cordova.getAppVersion.getAppName(), .getVersionNumber(), .getPackageName()

- Replace with: @capacitor/app (App.getInfo() → id, name, version, build)

- Create AppInfoCapacitorImpl, wire in sdk.ts case 'capacitor'

Services unblocked: All key-value storage, session logic, app name in telemetry

PHASE 3 — DbService (SQLite)   PENDING

Goal: Replace sb-cordova-plugin-db with @capacitor-community/sqlite.

Why critical: Almost every service that has local state (Notifications, ErrorLogger, SearchHistory, FrameworkUtil, ContentFeedback, Groups, NetworkQueue) reads and writes via DbService. Nothing with a database works until this phase is done.

Effort notes:

- The Cordova plugin exposes a callback-based API. The Capacitor sqlite plugin is Promise-based.

- The existing DbServiceImpl wraps callbacks in Promises already, so the adapter surface is manageable.

- Schema and migrations are file-based — these stay the same.

- @capacitor-community/sqlite ^7.0.2 is already installed in the consuming app.

Files to create/modify:

- src/db/impl/db-service-capacitor-impl.ts (NEW)

- src/sdk.ts — bind DbServiceCapacitorImpl in case 'capacitor'

Services unblocked: NotificationService, ErrorLoggerService, SearchHistoryService, ContentFeedbackService, FrameworkUtilService, NetworkQueueService

PHASE 4 — Remaining File Path / FileService Consumers   PENDING

Goal: Verify that all services that use FileService or file paths work correctly now that upstream has rewritten FileServiceImpl and FilePathService. This phase is validation + fixing any remaining gaps.

What upstream already did (no action needed):

- Complete rewrite of FileServiceImpl using @capacitor/filesystem

- Replaced cordova.file.* constants in: ArchiveService, ContentService, CertificateService, CourseService, DownloadService, ExportHandlers, ImportHandlers, ProfileExport

What still needs checking:

- src/util/file/util/path.ts — getAssetPath() still reads window.device.platform (fixed by Phase 1)

- src/content/handlers/import/extract-payloads.ts — still reads window.device.platform (fixed by Phase 1)

- Run full build and integration test to confirm FileService works end-to-end on Capacitor

Services unblocked: ContentService (full), StorageService, ArchiveService, CertificateService

PHASE 5 — BrowserService (InAppBrowser → @capacitor/browser)   PENDING

Goal: Replace cordova.InAppBrowser.open() with @capacitor/browser.

Cordova calls to remove:

- window.cordova.InAppBrowser.open(url, '_blank', ...)

- OAuth flow in WebviewRunnerImpl — opens auth URL and listens for redirect

Capacitor replacement:

- Browser.open({ url }) for simple opens

- Browser.addListener('browserFinished', ...) for redirect capture

- Deep link handling via App.addListener('appUrlOpen', ...) for OAuth callback

Files to modify:

- src/auth/util/webview-session-provider/impl/webview-runner-impl.ts

- src/auth/util/native-custombrowser-session-provider/impl/native-custombrowser-session-provider.ts

Also in consuming app (outside SDK — separate task):

- src/services/common-util.service.ts:250,267 — calls window.cordova.InAppBrowser.open() directly

Services unblocked: AuthService, ProfileService, CourseService (certificate part)

PHASE 6 — DownloadService   PENDING

Goal: Replace cordova-plugin-android-downloadmanager.

Why hard: This is an Android-only background download manager with progress events. There is no official Capacitor equivalent. Options:

- Option A (Recommended): Write a custom Capacitor plugin that wraps Android DownloadManager natively (similar to what the Cordova plugin does)

- Option B: Use native Android DownloadManager via a Capacitor plugin bridge

- Option C: Use fetch + Filesystem.writeFile for small downloads and a background task for large ones (loses system-level progress)

Decision needed: Confirm with team which option is acceptable before starting this phase.

PHASE 7 — ZipService (ECAR Import)   PENDING

Goal: Replace jjdltc-cordova-plugin-zip used during ECAR content import.

Options:

- @capacitor-community/zip — community plugin, verify it supports nested zip extraction

- WASM-based unzip (runs in JS, no plugin needed) — slower but cross-platform

- Custom Capacitor plugin wrapping the same Java/Swift unzip library

Impact: Affects content import flow only. Download + browse of existing content is not blocked by this phase.

PHASE 8 — App Init Change in sphere-mobile   PENDING

Goal: Update the consuming app to initialise the SDK with Capacitor platform.

Single change in src/app/app.module.ts:

platform: 'cordova' → platform: 'capacitor'

Prerequisite: All phases 1–7 must be complete and tested before flipping this switch.

Also fix direct Cordova calls in the app itself:

- src/services/common-util.service.ts — window.cordova.InAppBrowser.open()

- src/app/modules/reference-player/ — cordova.file.externalRootDirectory

- src/app/modules/profile/ — cordova.file.externalRootDirectory

- src/project/ws/viewer/ — cordova.file.externalRootDirectory

- src/project/ws/app/ — cordova.file.externalRootDirectory

PHASE 9 — Remove Cordova Code   PENDING — LAST

Goal: Delete all Cordova-only implementation files after every phase is validated and tested in production.

- Remove DeviceInfoImpl (Cordova), keep DeviceInfoCapacitorImpl

- Remove SharedPreferencesCordovaImpl

- Remove NetworkInfoCordovaImpl

- Remove AppInfoCordovaImpl

- Remove all Cordova plugin references from package.json peerDependencies

Do not do this until all phases are validated in a real device test.

## 4. Migration Timeline Summary

| Phase | Task | Capacitor Package | Effort | Status | Unblocks |
| --- | --- | --- | --- | --- | --- |
| 0 | Platform scaffold | — | XS | DONE ✓ | Everything |
| 1 | DeviceInfo | @capacitor/device | S | NEXT | Telemetry, DeviceRegister, path.ts |
| 2 | SharedPreferences + Network + AppInfo | @capacitor/preferences, @capacitor/network, @capacitor/app | S | Pending | All session/config services |
| 3 | DbService (SQLite) | @capacitor-community/sqlite | M | Pending | Notification, ErrorLog, Search, Groups |
| 4 | FileService consumers (validation) | @capacitor/filesystem (merged) | S | Pending | Content, Storage, Archive, Certificate |
| 5 | BrowserService (InAppBrowser) | @capacitor/browser | M | Pending | Auth, Profile, Course |
| 6 | DownloadService | Custom Capacitor plugin | L | Pending | Content download flows |
| 7 | ZipService (ECAR) | @capacitor-community/zip or WASM | M | Pending | Content import |
| 8 | App init change + direct Cordova calls in sphere-mobile | — | S | Pending | Go live on Capacitor |
| 9 | Remove Cordova code | — | S | Pending — LAST | Final cleanup |

## 5. Capacitor Packages Reference

| Package | Version | In SDK? | In App? | Used in Phase |
| --- | --- | --- | --- | --- |
| @capacitor/filesystem | 5.2.2 | ✅ Added | — | Merged ✓ |
| @capacitor/device | ^5.x or ^8.x | ❌ Add | ✅ Yes | Phase 1 |
| @capacitor/preferences | ^8.0.0 | ❌ Add | ✅ Yes | Phase 2 |
| @capacitor/network | ^8.0.0 | ❌ Add | ✅ Yes | Phase 2 |
| @capacitor/app | ^8.x | ❌ Add | ✅ Yes | Phase 2 |
| @capacitor-community/sqlite | ^7.0.2 | ❌ Add | ✅ Yes | Phase 3 |
| @capacitor/browser | ^8.x | ❌ Add | ❌ Add | Phase 5 |
| @capacitor-community/zip | TBD | ❌ Add | ❌ Add | Phase 7 |

Generated: 2026-06-17  |  SDK: @aastrika_npmjs/sunbird-sdk v7.0.35  |  Branch: feature/SPRINT-54